PROJECT CHARTER

PROG 3300 – Integrated Project for Programming 
IT Programming – Year 2

(SIRE)

Simulated Incident Response Environment
A Real-Time Training Platform for Emergency Scenarios

Prepared By: 
~ Nibble ~

Tom Burchell 
Leon Wasiliew 
John Hay 
Kael Payette

Project Sponsor: 
Alfred Parks

Institution: 
Nova Scotia Community College
IT Programming Program

Table of Contents

1.0 PROJECT IDENTIFICATION	3

1.1 PROJECT BACKGROUND	3

2.0 PROJECT SCOPE	4

2.1 OUT OF SCOPE	4

3.0 KEY PROJECT DELIVERABLES	5

4.0 PROJECT MILESTONE DATES	5

5.0 PROJECT ASSUMPTIONS	6

6.0 PROJECT CONSTRAINTS	6

7.0 CRITICAL SUCCESS FACTORS	6

8.0 PROJECT STAKEHOLDERS	7

9.0 SIGNOFF	8

# 1.0 PROJECT IDENTIFICATION

Project Name:  SIRE – Simulated Incident Response Environment

Sponsor: Alfred Parks

Project Manager: Kael Payette

Charter Date: January 21, 2026

## 1.1 PROJECT BACKGROUND

Emergency preparedness training is essential for workplaces, schools, and organizations. However, traditional methods such as full-scale physical drills are costly, disruptive, and often unsafe. Tabletop exercises lack realism and time pressure. Many institutions conduct drills infrequently due to cost, scheduling issues, liability concerns, or lack of trained facilitators.

The Simulated Incident Response Environment project was initiated to address these gaps. By leveraging real-time communication technology, interactive decision-making, and scenario-based escalation, this simulator provides a safe, cost-efficient, high-fidelity training environment for emergency response.

This project arises from the clear need for scalable, accessible training solutions that better prepare individuals and teams for high-risk incidents such as fires, active threats, power failures, structural collapses, medical emergencies, and hazardous material events.

# 2.0 PROJECT SCOPE

In-Scope Activities

The project will design, develop, test, and deploy a full-stack, web-based emergency training simulator that includes:

- A live, multi-user simulation platform using Node.js, Express, Socket.IO, and React.

- An Administrator Dashboard with control over scenario pacing, event injection, session creation, and escalation timing.

- A Trainee Interface for receiving events, entering responses, reviewing logs, and tracking scenario progress.

- Four (4) out of eight (8) fully developed emergency scenarios, each with realistic, timed event sequences and branching decision outcomes:

| - Fire Incident | - Power Outage |
| --- | --- |
| - Active Threat | - Bomb Threat |
| - Medical Emergency | - Hazardous Materials Spill |
| - Structural Failure | - Flooding |

- Real-time event log showing trainee and system actions.

- Session-based access using unique join codes.

- Deployment on free hosting services (Verel for frontend + Render/Railway for backend).

- Full documentation including:

- Architecture diagrams

- API specification

- Socket.IO event protocol

- User manuals for Admin and Trainees

- Final demonstration video

- Presentation slides

This project will be carried out within an Agile framework over a 15-week schedule.

## 2.1 OUT OF SCOPE

The following are not included in the project scope:

- Enterprise-level scalability (beyond small-group training of ~10 trainees)

- Paid hosting, premium cloud compute instances, or long-term server maintenance

- Cybersecurity hardening beyond basic best practices

- Mobile apps (iOS / Android), as this version is limited to the web

- Scenario packs beyond the initial four (future stretch goals only)

- Post deployment feature updates after the academic term concludes

# KEY PROJECT DELIVERABLES

- Functional real-time incident simulator (frontend + backend + WebSocket engine)

- Four complete emergency-response scenario scripts with escalation logic

- Documentation package, including:

- README

- User guides

- Technical architecture

- Deployment instructions

- Presentation materials and demonstration video

- Fully deployed system accessible via public URLs

- Testing plan and results

- Project management artifacts (Gantt chart, meeting minutes, interim reports)

# 4.0 PROJECT MILESTONE DATES

| Milestone | Target Completion |
| --- | --- |
| Team Formation Team formed and roles assigned. | Week 1 January 5 - 11 |
| Project Proposal & GitHub Repository Project proposal approved, and a remote GitHub repository created. | Week 2 January 12 - 18 |
| Team Charter, Project Charter & Initial Documents Initiation phase documents completed and submitted. | Week 3 January 19 - 25 |
| Kick-Off Meeting, Analysis, WBS, Activity Diagram & Gantt Chart Kick-off meeting held, and planning phase documents completed. | Week 4 January 26 - February 1 |
| DB Design, UI Design, Scenario Research & Scripting Database schema and UI wireframes drafted, and research completed. | Week 5 February 2 - 8 |
| Backend Implementation & Frontend Implementation – S1 Implementation of Scenario 1, including backend and frontend. | Week 6 February 9 - 15 |
| Functionality Testing & Changes Testing cycle for Scenario 1 with fixes and refinements. | Week 7 February 16 - 22 |
| Backend Implementation & Frontend Implementation – S2 Implementation of Scenario 2, including backend and frontend. | Week 8 February 23 - March 1 |
| Functionality Testing & Changes Testing cycle for Scenario 2 with adjustments based on feedback. | Week 9 March 2 - 8 |
| Backend Implementation & Frontend Implementation – S3 Implementation of Scenario 3, including backend and frontend. | Week 10 March 9 - 15 |
| Functionality Testing & Changes Testing cycle for Scenario 3 with fixes and refinements. | Week 11 March 16 - 22 |
| Backend Implementation & Frontend Implementation – S4 Implementation of Scenario 4, including backend and frontend. | Week 12 March 23 - 29 |
| Functionality Testing & Changes Testing cycle for Scenario 4 with final fixes before full QA. | Week 13 March 30 - April 5 |
| Final Testing & Project Summarization Full system QA and completion of final documents. | Week 14 April 6 - 12 |
| Final Presentation & Project Closure Final presentation delivered and project formally closed. | Week 15 April 13 - 15 |

# 5.0 PROJECT ASSUMPTIONS

We assume the following to be true:

- Free-tier hosting services such as Vercel, Railway, and Render remain available and stable throughout the duration of the project.

- All team members are consistently available for development tasks.

- JavaScript-based full-stack environment is stable and compatible with project needs.

- Academic requirements and scope remain stable without major changes.

- Team commits regularly to GitHub and follows standard workflow practices.

# PROJECT CONSTRAINTS

- Time Constraint: A fixed 15-week academic schedule that limits extended testing.

- Resource Constraint: A team of four students with limited full-time availability.

- Technical Constraint: The application must operate within free-tier cloud hosting and other free platforms.

- Knowledge Constraint: Students are learning full-stack JavaScript and real-time communication while building the application.

- Risk Constraint: Real-time synchronization introduces complexity and potential latency challenges.

# CRITICAL SUCCESS FACTORS

- The system functions reliably during multi-user simulation tests.

- Scenarios escalate correctly based on timing and admin actions.

- Trainees can join sessions easily and receive real-time updates.

- Admin dashboard provides full control over scenario progression.

- Documentation clearly explains system setup and usage.

- Final presentation and demonstration show a polished, working product.

- All team members contribute meaningfully to the project deliverables.

# 8.0 PROJECT STAKEHOLDERS

Sponsor

- Alfred Parks – Provides overall guidance for the project, and approves the scope, amendments, and final deliverables.

Internal Steering Committee

- Program Instructors – Ensure the project remains aligned with academic expectations and provide feedback as the application develops.

- IT Department Staff – Assist with technical resources and access requirements.

External Stakeholders

- NSCC (COGS Campus) – Serves as the host environment for the development and testing of the application.

- Potential Training Organizations – Review the value of the application for incident response training and assess whether it meets operational needs.

- Emergency Preparedness Coordinators (Online & In-Person) – Offer domain expertise and help ensure the application reflects escalating real-world events.

- Academic Institutions Considering Adoption – Review the platform as a potential teaching tool for emergency preparedness and simulation-based learning.

- Municipal Safety Departments – Examine how the application could support staff training and contribute to municipal emergency response planning.

Project Team (Core Contributors)

- Tom Burchell – Designs and maintains backend architecture, implements real-time communication with Socket.IO, and develops escalation logic.

- Leon Wasiliew – Builds the React frontend and shapes user interface (UI) layouts.

- John Hay – Writes scenario scripts, conducts integration testing, and ensures full accessibility compliance.

- Kael Payette (Project Manager) – Coordinates project timelines, manages documentation standards, and oversees Git version control workflows.

# 9.0 SIGNOFF

Approval to proceed from Program Sponsor:

Signature of Sponsor

Name of Sponsor

Date