PROJECT PROPOSAL

PROG 3300 – Integrated Project for Programming 
IT Programming – Year 2

(SIRE)

Simulated Incident Response Environment
A Real-Time Training Platform for Emergency Scenarios

Prepared By: 
~ Nibble ~

Tom Burchell 
Leon Wasiliew 
John Hay 
Kael Payette

Project Sponsor: 
Alfred Parks

Institution: 
Nova Scotia Community College
IT Programming Program

Table of Contents

1.0 Executive Summary	3

2.0 Project Background	4

3.0 Project Solution	5

3.0.1 Technical Stack	5

3.0.2 Methodology & Timeline (Major Milestones)	5

3.0.3 Team Roles	6

3.0.4 Project Documentation & Ownership	6

3.0.5 Risk Management	7

4.0 Project Deliverables and Goals	8

4.0.1 Final Deliverables	8

4.0.2 SMART Goals	8

5.0 Resources Needed	9

6.0 Conclusion	10

7.0 References	11

8.0 Appendix A	12

8.0.1 Session-Based Simulation Overview	12

8.0.2 Technology Overview	12

8.0.3 React Setup Instructions	13

# 1.0 Executive Summary

This project delivers a modern, full-stack web-based Incident Response Simulator – a real-time, multi-user training platform designed to enable organizations, educational institutions, and teams to run immersive emergency and cybersecurity response exercises. The application supports eight extensible scenario types, including live fire incidents, active threat events, power outages, floods, hazardous material spills, structural failures, medical emergencies, and bomb threats.

Scenarios escalate dynamically through timed automatic events and live administrator injections that adapt instantly to trainee decisions. Trainees engage via a shared real-time event log, reporting actions and rationale, while the administrator facilitates progression and introduces complications to evaluate performance under pressure.

Built on a unified JavaScript stack with Node.js, Express, Socket.IO, and React, the system provides ultra-low-latency bidirectional communication and a highly responsive user interface, creating truly “living” incidents. The simulator closes the gap between low-fidelity tabletop exercises and expensive physical drills by offering a cost-free, repeatable, and deeply customizable training tool that enhances preparedness without real-world risk. Expected outcomes include improved team coordination, reduced response times, and measurable gains in high-stakes decision-making.

# 2.0 Project Background

Effective incident response training is essential for physical safety, yet existing approaches have clear limitations:

- Physical drills are costly, disruptive, and carry inherent risk.

- Tabletop exercises lack immersion and temporal pressure, resulting in lower retention.

- Commercial platforms are often expensive and narrowly focused on individual technical skills rather than integrated team response.

- Open-source alternatives typically provide only static scenarios without live facilitation or real-time escalation.

- There are no live, multi-situational physical incident-response simulators like the system being proposed, as most existing solutions focus on cybersecurity or have constraints.

Key statistics underscore the need for improved incident-response training:

- FBI data shows an average of 61 active-shooter incidents per year in the U.S. (2020–2023), with outcomes strongly correlated to the level and quality of preparedness training.

- A “Active Shooter Preparedness” Everbridge research survey, done in 2016, found 79% of organizations in the U.S reported they were “not fully prepared for an active emergency” (active shooters in this case), and 61% didn’t run any preparedness drills at all. While this is research was framed around active shooters, it illustrates a broader deficiency in regular emergency drills and response planning in real-world settings. - EB Survey Report

This project directly addresses these deficiencies by delivering an accessible, extensible, real-time simulation platform ideal for academic programs, small-to-medium enterprises, and emergency preparedness initiatives.

# 3.0 Project Solution

The chosen technical approach is a full-stack JavaScript solution:

The project uses a full-stack JavaScript architecture

## 3.0.1 Technical Stack

- Backend: Node.js with Express.js for API routing, session handling, and core server logic.

- Real-Time Engine: Socket.IO for robust WebSocket communication, including automatic fallback and reconnection support.

- Frontend: React.js with hooks for state management, enabling reactive, live UI updates.

- Data Storage: In-memory session store, with optional Redis adapter for horizontal scaling.

- Timed Escalation: Chained setTimeout or node-cron schedules to trigger scenario events automatically.

This unified JavaScript stack ensures seamless development, excellent performance, and industry-standard real-time capabilities. Scenario data is maintained in a JSON configuration file, making content expansion straightforward without code changes.

## 3.0.2 Methodology & Timeline (Major Milestones)

- Weeks 1–2: Requirements finalization, project scaffolding (Create React App + Express server), Git workflow setup.

- Weeks 3–5: Backend development, including Express routes, Socket.IO rooms/namespaces, session management, and timed escalation logic.

- Weeks 6–8: Frontend development with React components, including the admin dashboard, trainee interface, and real-time event log.

- Weeks 9–10: Integration of eight scenario types, comprehensive testing, and UI/UX refinement.

- Weeks 11–12: Final documentation, deployment to free hosting platforms, and preparation of the demonstration video and presentation.

## 3.0.3 Team Roles

- Tom Burchell: Backend architecture, Express + Socket.IO core, scenario escalation logic, deployment pipeline.

- Leon Wasiliew: React frontend development, component structure, real-time state management with hooks, UI/UX design.

- John Hay: Scenario content design and scripting, integration testing, accessibility and responsive styling.

- Kael Payette: Project coordination, Git workflow management, documentation, optional persistence/scaling enhancements.

## 3.0.4 Project Documentation & Ownership

Document / Artifact                                                      Primary          Secondary

Owner             Owners

──────────────────────────────────────────────────────

README.md (high-level overview + quick start)          K. P.                 Everyone

API Specification (REST)                                                T. B.                 L. W.

Socket.IO Event Catalog & Protocol                               T. B.                 L. W.

Frontend Architecture & Real-time Hooks Guide           L. W.                K. P.

Scenario Content, Flows & Escalation Logic                  J. H.                  T. B.

Testing Strategy & Integration/E2E Plan                        K. P. + J. H.      Everyone

Accessibility & Responsive Guidelines                           J. H.                  L. W.

Deployment & Production Guide                                    T. B.                  K. P.

Git Workflow, Branching & Contribution Guidelines    K. P.                  Everyone

Architecture Decision Records (ADRs)                          T. B.                  K. P. + others

## 3.0.5 Risk Management

- Scope Creep → Controlled through a clearly defined MVP (core real-time loop + 3 scenarios initially, remaining 5 as defined stretch).

- Real-Time Synchronization Issues → Mitigated through early Socket.IO prototyping and use of built-in reconnection features.

- Dependency Conflicts → Managed via npm lockfiles and a reproducible environment defined in package.json.

# 4.0 Project Deliverables and Goals

## 4.0.1 Final Deliverables

- Complete, well-documented source code on GitHub with collaborative commit history across frontend and backend repositories (or monorepo).

- Live deployed instance (Vercel for frontend + Render/Railway for backend).

- Comprehensive documentation, including README, architecture diagram, and admin/trainee usage guides.

- Demonstration video and final presentation materials.

- Four out of eight fully implemented scenarios with realistic, escalating event paths.

## 4.0.2 SMART Goals

- Specific: Deliver a real-time, multi-user simulation platform with administrator-controlled dynamic event injection using Socket.IO.

- Measurable: Support ≥10 concurrent trainees per session with <300ms update latency (Socket.IO benchmark target).

- Achievable: Built using a mature, industry-standard JavaScript ecosystem within a 12-week development platform.

- Relevant: Directly supports emergency preparedness and training needs across academic and organizational contexts.

- Time-bound: Fully functional, documented, and deployed by the end of the term.

# 5.0 Resources Needed

All tools and services are free or zero-cost:

- Development: Node.js 20+, VS Code, Git/GitHub

- Libraries: Express, Socket.IO, React, and an optional Redis adapter (all via npm)

- Deployment: Vercel for the frontend and Render or Railway for the backend – their free tiers fully support Socket.IO

- Testing: Local development environments and peer volunteers

- Optional: Custom domain (~$10–15/year) – not required for functionality

Total Estimated Budget: $0 (or <$15 if custom domain desired).

Resource Allocation: 100% in-kind through student time and free cloud services.

# 6.0 Conclusion

The Simulated Incident Response Environment (SIRE), implemented with a modern Node.js + React + Socket.IO stack, provides a powerful, immersive training environment for high-stakes physical incidents. By combining automatic timed progression with live administrator control, it delivers adaptive, realistic exercises that replicate operational pressure while remaining safe, repeatable, and essentially cost-free.

This capstone demonstrates full-stack JavaScript proficiency, real-time system design, collaborative development practices, and practical problem-solving. The resulting platform is deployable, extensible, and genuinely useful in real-world education and organizational settings. Approval of this proposal will enable the team to develop a refined system that significantly enhances preparedness and response capabilities.

# 7.0 References

- Canada Safety Training Centre. (2022). HSE Incident Management: Steps, Tools & Best Practices. Canadasafetytraining.com. https://www.canadasafetytraining.com/Safety_Blog/hse-incident-management.aspx

- Everbridge. (n.d.). Active Shooter Preparedness Research Report Out of Danger Comes Opportunity. Retrieved January 17, 2026, from https://www.everbridge.com/wp-content/uploads/Everbridge-Active-Shooter-Response-Survey-Report_vfinal-8.30.16.pdf?utm_source=chatgpt.com

- Meta Open Source. (2025). React. React.dev. https://react.dev/

- Next.js. (2025, December 9). Getting Started: Installation | Next.js. Nextjs.org. https://nextjs.org/docs/app/getting-started/installation

- Node.js. (n.d.). Download. Node.js. https://nodejs.org/en/download

- Nzube, O. E. (2024, February 5). How to Install React – A Step-by-Step Guide. FreeCodeCamp.org. https://www.freecodecamp.org/news/how-to-install-react-a-step-by-step-guide/

- OpenJS Foundation. (2017). Express - Node.js web application framework. Expressjs.com. https://expressjs.com/

- Socket.IO. (n.d.). Introduction | Socket.IO. Socket.io. https://socket.io/docs/v4/

- U.S. Department of Justice. (2024). Active Shooter Incidents in United States 2023.

# 8.0 Appendix A

## 8.0.1 Session-Based Simulation Overview

The session system functions similarly to platforms like Kahoot!, where an instructor hosts a live activity, and trainees join using a session code. The intended workflow is as follows:

- An instructor (or individual) visits the website.

- They select an incident scenario, each of which may include a recommended completion time.

- The instructor may optionally customize or adjust scenario parameters.

- The system generates a unique session code or key.

- The instructor shares this code with up to ten trainees.

- Trainees visit the same website and enter the session code to join.

- All participants wait together in a lobby until the instructor starts the simulation.

- Once started, trainees progress through the incident asynchronously, responding to events as they unfold.

- The simulation concludes when a trainee successfully resolves the scenario or fails due to time expiration or incorrect decision-making.

## 8.0.2 Technology Overview

Node.js

Node.js is a JavaScript runtime environment that enables JavaScript to run on the server-side. It enables backend logic, API routing, real-time communication, and scenario management.

React.js

React.js is a JavaScript library used to build interactive user interfaces in the browser. It supports component-based design and efficient state updates, making it suitable for real-time simulation dashboards and trainee views.

## 8.0.3 React Setup Instructions

Legacy Method: Create React App (Deprecated)

(Still functional but no longer recommended)

https://www.freecodecamp.org/news/how-to-install-react-a-step-by-step-guide/

- Install Node.js [https://nodejs.org/en/download]

- Open CMD as an Administrator

- Confirm Node Installation [node -v]

- Navigate to the intended folder in CMD [cd name]

- Create React App [npx create-react-app name]

- Install any packages when prompted [create-react-app@5.1.0]

- Install any packages when prompted [create-react-app@5.1.0]

- Open it in VS Code in CMD [code .]

Recommended Method: Vite

- Install Node.js [https://nodejs.org/en/download]

- Open CMD as an Administrator

- Confirm Node Installation [node -v]

- Navigate to the intended folder in CMD [cd name]

- Use Vite Tool [npm create vite@latest name]

- Select the Framework from the List [React]

- Select the Language from the List [JavaScript]

- Navigate to the App Directory [cd name]

- Run the Development Server [npm run dev]

- Locate the Webpage on the Browser [http://localhost:..../]

https://nextjs.org/docs/app/getting-started/installation

PROPOSAL: Create a full-stack JavaScript setup using React with Vite for the frontend and Node.js with Express for the backend.