Interim Report 01

PROG 3300 – Integrated Project for Programming 
IT Programming – Year 2

(SIRE)

Simulated Incident Response Environment
A Real-Time Training Platform for Emergency Scenarios

Prepared By: 
~ Nibble ~

Tom Burchell 
Leon Wasiliew 
John Hay 
Kael Payette

Project Sponsor: 
Alfred Parks

Institution: 
Nova Scotia Community College
IT Programming Program

Table of Contents

1.0 Introduction	5

1.1 Purpose of the Document	5

1.2 Project State	5

1.3 Intended Audience	5

2.0 Project Charter	6

2.1 Project Description	6

2.2 Objectives and Goals	6

2.3 Problem Statement	6

2.4 Scope Statement	7

2.4.1 In Scope	7

2.4.2 Out of Scope	7

2.5 Constraints	7

2.6 Assumptions	8

2.7 Risks	8

2.7.1 General Project Risks	8

2.7.2 Technical and External Risks	8

2.8 Deliverables	8

3.0 Team Charter	9

3.1 Team Name	9

3.1.1 Winner	9

3.1.2 Candidates	9

3.2 Team Members and Roles	9

3.2.1 Tom Burchell – Backend Developer	9

3.2.2 Leon Wasiliew – Frontend Developer	9

3.2.3 John Hay – Script Master	9

3.2.4 Kael Payette – Project Manager	9

3.3 Team Values	10

3.4 Working Agreements	10

3.4.1 Meetings	10

3.4.2 Decisions	10

3.4.3 Participation and Communication	10

3.4.4 Code and Documentation Standards	10

3.5 Conflict Resolution	11

3.6 Communication Tools	11

3.7 Decision-Making Process	11

3.7.1 Project Scope Decisions	11

3.7.2 Role Scope Decisions	11

4.0 Software Requirements Specification	12

4.1 Functional Requirements	12

4.2 Non-Functional Requirements	12

4.3 User Requirements	13

4.4 Interface Requirements	13

4.4.1 User Interface Requirements	13

4.4.2 Software Interfaces	13

4.4.3 Communication Interfaces	13

4.5 Data Requirements	14

4.5.1 Data Types	14

4.5.2 Data Flow	14

4.6 Use Case	14

5.0 Significance of the Project	15

5.1 Importance to Stakeholders	15

5.2 Value and Impact	15

6.0 Gantt Chart	16

6.1 Table Overview	16

6.2 Diagram Overview	19

7.0 Kickoff Meeting Documentation	20

7.1 Meeting Details	20

7.2 Agenda	20

7.3 Decisions Made	20

7.4 Assigned Tasks	20

7.5 Next Steps	20

8.0 References	21

Appendix A	22

GitHub Repository Information	22

Repository Structure	22

Commit Standards	22

# 1.0 Introduction

## 1.1 Purpose of the Document

The purpose of the Interim Report 01 is to outline the planning and requirement materials for the Simulated Incident Response Environment (SIRE) project. It defines the objective, scope, team structure, and requirements of the project to establish a shared understanding before development.

## 1.2 Project State

At this stage in the project, Nibble is completing the documentation required to move into the development phase. Core artifacts such as the Project Charter, Team Charter, and Software Requirements Specification (SRS) have been written and amended. The members of Nibble share a clear understanding of the upcoming tasks and the work that must be completed next.

## 1.3 Intended Audience

- Project Sponsor – Alfred Parks: Reviews this document to confirm that the project is ready to progress into the development stage.

# 2.0 Project Charter

## 2.1 Project Description

Emergency preparedness training is essential for workplaces, schools, and organizations.

The Simulated Incident Response Environment (SIRE) is a digital training application designed to deliver realistic, scenario-based emergency simulations. By leveraging real-time communication technology, interactive decision-making, and dynamic escalation, the simulator provides a safe, cost-efficient, high-fidelity training environment for practicing incident response.

The system supports both administrators, who guide scenarios, and trainees, who make decisions under time pressure.

## 2.2 Objectives and Goals

The primary objective of the Simulated Incident Response Environment (SIRE) project is to create a scalable, modular incident response training tool that can grow in complexity as development progresses. The project is intentionally designed with expandable scenario modules, allowing the team to meet the required scope while still leaving room for enhancements.

The goal for this project is to deliver a functional prototype that demonstrates the core features defined in the project scope. The system does not need to be fully polished, but it must support the essential workflow of creating a session, delivering injects, enabling trainee decision-making, and providing feedback.

Success is measured by the ability to deliver these core components in a usable prototype that accurately represents the intended training experience.

## 2.3 Problem Statement

Traditional emergency preparedness methods, such as full-scale physical drills, are costly, disruptive, and sometimes unsafe. Tabletop exercises often lack realism and meaningful engagement. Many institutions conduct drills infrequently due to scheduling challenges, liability concerns, limited resources, or a lack of trained instructors. As a result, individuals and teams are typically underprepared for high-risk incidents such as fires, active threats, power outages, structural failures, medical emergencies, and hazardous material events.

There is a clear need for a scalable, accessible, and high-fidelity training solution that overcomes these limitations and better prepares trainees for these emergencies.

## 2.4 Scope Statement

This project involves designing, developing, testing, and hosting the Simulated Incident Response Environment (SIRE), a full-stack web application created by team Nibble: Tom Burchell, Leon Wasiliew, John Hay, and Kael Payette. The application will provide administrators with tools to configure and run escalating incident scenarios, while trainees will use a dedicated interface to practice responding to real-time incidents.

The project will follow an Agile (SCRUM) approach over a 15-week schedule.

### 2.4.1 In Scope

- Development of a full-stack JavaScript web application

- Design of the backend and frontend architecture

- Use of Node.js, Express, Socket.IO, and React

- Implementation of an Administrator Dashboard

- Implementation of a Trainee Interface

- Development of four fully functional emergency scenarios (out of eight)

- Real-time event logging and synchronization

- Session-based access for administrators and trainees

- Hosting the application on a free-tier cloud provider

- Creation of required project documentation and artifacts

- Additional features approved by the Sponsor and PM during sprint planning

### 2.4.2 Out of Scope

- Enterprise-level scalability (beyond small-group training of ~10 trainees)

- Paid hosting, premium cloud compute instances, or long-term server maintenance

- Cybersecurity hardening beyond basic best practices

- Mobile apps (iOS / Android), as this version is limited to the web

- Scenario packs beyond the initial four (future stretch goals only)

- Post deployment feature updates after the academic term concludes

- Features not approved by the Sponsor and PM during sprint planning

## 2.5 Constraints

- Time Constraint: A fixed 15-week academic schedule that limits extended testing.

- Resource Constraint: A team of four students with limited full-time availability.

- Technical Constraint: The application must operate within free-tier cloud hosting and other free platforms.

- Knowledge Constraint: Students are learning full-stack JavaScript and real-time communication while building the application.

- Risk Constraint: Real-time synchronization introduces complexity and potential latency challenges.

## 2.6 Assumptions

We assume the following to be true:

- Free-tier hosting services such as Vercel, Railway, and Render remain available and stable throughout the duration of the project.

- All team members are consistently available for development tasks.

- JavaScript-based full-stack environment is stable and compatible with project needs.

- Academic requirements and scope remain stable without major changes.

- Team commits regularly to GitHub and follows standard workflow practices.

## 2.7 Risks

### 2.7.1 General Project Risks

- Time Limitations: The fixed academic schedule may restrict testing and scenario development.

- Scope Creep: Additional feature ideas may emerge during development and exceed the initial project scope.

### 2.7.2 Technical and External Risks

- Service Provider Instability: Free-tier hosting platforms may experience policy changes that affect deployment.

- Real-Time Communication Issues: WebSocket-based synchronization may introduce latency or inconsistent state between trainees.

- Limited Experience: The learning curve regarding creating a full-stack JavaScript application may slow development or require additional time for troubleshooting.

## 2.8 Deliverables

- Functional real-time incident simulator (frontend + backend + WebSocket engine)

- Four complete emergency-response scenario scripts with escalation logic

- Documentation package, including:

- README

- User guides

- Technical architecture

- Deployment instructions

- Presentation materials and demonstration video

- Fully deployed system accessible via public URLs

- Testing plan and results

- Project management artifacts (Gantt chart, meeting minutes, interim reports)

# 3.0 Team Charter

## 3.1 Team Name

### 3.1.1 Winner

- Nibble

### 3.1.2 Candidates

- The Floor Horseman

- Backend Bois

- Quarter Byte

## 3.2 Team Members and Roles

The team selected roles based on individual strengths and observed performance in previous projects. The Project Manager role was chosen through team consensus.

### 3.2.1 Tom Burchell – Backend Developer

Tom is responsible for designing and maintaining the backend architecture. His work includes implementing real-time communication using Socket.IO and developing the scenario escalation logic that drives the simulation.

### 3.2.2 Leon Wasiliew – Frontend Developer

Leon is responsible for building the React-based frontend and shaping the user interface layouts. He ensures the application remains accessible for all user roles and maintains reliable communication between the server and clients.

### 3.2.3 John Hay – Script Master

John is responsible for researching and writing the scenario scripts that define the training experience. He also conducts integration testing and ensures the system meets both usability and accessibility standards.

### 3.2.4 Kael Payette – Project Manager

Kael oversees team coordination and ensures smooth progression. He manages documentation standards, facilitates communication, keeps track of minutes, and oversees Git version control workflows to maintain consistency across the project.

## 3.3 Team Values

These values guide how the team collaborates and approaches the project:

- Respect – Support the ideas, time, and working styles of all team members.

- Accountability – Take ownership of responsibilities and follow through on commitments, including communicating delays or challenges.

- Clarity – Communicate openly and ensure all team members understand their roles and expectations of their contributions.

- Quality – Deliver work that aligns with project standards and requires minimal revision.

- Adaptability – Adjust plans when needed and remain flexible within the Agile approach.

## 3.4 Working Agreements

These agreements define how the team will operate throughout the project:

### 3.4.1 Meetings

The team will meet twice weekly (each 10-15 minutes) in person at the college to review previous, current, and next action items. These meetings will default to the scheduled PROG3300 class days.

- Team members must notify the group if they are unable to attend.

- Absences will be recorded in the Timesheet document.

- If a meeting is cancelled due to holidays, weather, or campus closures, it will be moved to the next available school day.

### 3.4.2 Decisions

All major decisions will be discussed as a team, with the Project Manager facilitating the process.

- Major decisions include, but are not limited to, changes to the project scope, significant document revisions, and adjustments to team roles.

### 3.4.3 Participation and Communication

Team members will actively engage in the project and provide regular progress updates through the agreed-upon communication channels.

- Extended inactivity without communication will be addressed by the team.

### 3.4.4 Code and Documentation Standards

All code and documentation contributions will follow established conventions.

- Contributions that do not meet the agreed standards must be revised by the contributor.

## 3.5 Conflict Resolution

- Conflicts will first be addressed through direct, respectful discussion between the team members involved.

- If the issue remains unresolved, it will be escalated to the Project Manager for mediation.

- If the Project Manager is directly involved in the conflict, the matter will be escalated to the Project Sponsor/Project Overseer, Alfred Parks.

- All resolutions will prioritize fairness and maintaining a cohesive team environment.

## 3.6 Communication Tools

This team will use the following tools to support collaboration and project coordination:

- GitHub – Version control for the source code and documentation.

- Jira – Sprint planning, task management, and reporting.

- Microsoft Teams – Day-to-day communication among team members.

- Outlook/Gmail – Formal communication with the Project Sponsor and external stakeholders.

## 3.7 Decision-Making Process

Decision-making depends on the domain of the decision:

### 3.7.1 Project Scope Decisions

These decisions involve changes that affect the direction and scope of the project.

- Decisions will be made collaboratively through team voting.

- The Project Manager will facilitate the process.

- The Project Sponsor may be consulted about major changes or clarifications.

### 3.7.2 Role Scope Decisions

These decisions relate to individual responsibilities and workflow preferences.

- Decisions are made by the individual responsible for the role or task.

- Team members are expected to communicate impacts or concerns.

- The team may provide input if the decision affects shared work or dependencies.

If the outcome of a role scope decision will potentially affect many smaller operations, it may be escalated and treated as a project scope decision.

# 4.0 Software Requirements Specification

## 4.1 Functional Requirements

These requirements define the core capabilities the application must deliver.

- FR1: The application shall load predefined emergency scenarios.

- FR2: The application shall display the scenario overview and the defaulted time to complete.

- FR3: The application shall allow administrators to start, pause, resume, and end scenarios.

- FR4: The application shall trigger injects at scheduled times.

- FR5: The application shall broadcast events to all participating trainees in real-time.

- FR6: The application shall present decision options to trainees.

- FR7: The application shall record trainee decisions and update the scenario state.

- FR8: The application shall trigger branching events based on scenario logic rules.

- FR9: The application shall synchronize scenario state across all connected clients.

- FR10: The application shall handle user join and leave events during an active session.

- FR11: The application shall allow administrators to monitor trainee decisions.

- FR12: The application shall allow administrators to trigger escalations manually.

- FR13: The application shall display feedback based on decisions.

- FR14: The application shall generate dynamic session keys for access.

- FR15: The application shall track user sessions for the duration of the scenario.

## 4.2 Non-Functional Requirements

These requirements define the qualitative attributes and performance benchmarks:

- NFR1: The system shall deliver real-time updates with acceptable latency.

- NFR2: The system shall support a maximum of 10 concurrent trainees.

- NFR3: The system shall maintain scenario state until the session has ended.

- NFR4: The system shall prevent loss of event data during normal operation.

- NFR5: The system shall provide accessible interfaces for both administrators and trainees.

- NFR6: The system shall require minimal training of users to operate effectively.

- NFR7: The system shall not store sensitive data.

- NFR8: The system shall enforce basic access control for administrator-level functions.

- NFR9: The system shall use clear text and readable contrast to support usability.

- NFR10: The system shall have a codebase structured for demonstration and handoff.

- NFR11: The system shall include clear documentation and follow a modular design.

## 4.3 User Requirements

These requirements define what users need to accomplish within the system.

- UR1: The administrator shall be able to create and manage a session.

- UR2: The administrator shall be able to configure the scenario settings.

- UR3: The administrator shall be able to control the scenario flow.

- UR4: The administrator shall be able to trigger escalations during a scenario.

- UR5: The trainee shall be able to join a session using a generated key.

- UR6: The trainee shall be able to receive events in real time.

- UR7: The trainee shall be able to make decisions in response to events.

- UR8: The trainee shall be able to receive feedback based on their decisions.

## 4.4 Interface Requirements

### 4.4.1 User Interface Requirements

| Administrator Interface - Provides a dedicated view built for overseeing and guiding the scenario. - Shows real-time updates for active events and scenario progress. - Offers clear navigation for starting, pausing, escalating, and monitoring the scenario. | Trainee Interface - Provides a view centered on receiving events and responding to them. - Shows real-time alerts for new injects and decisions that require attention. - Uses simple navigation and a clean layout that supports quick responses. |
| --- | --- |

### 4.4.2 Software Interfaces

- Socket.IO for real-time communication

- Node.js backend

- React frontend

### 4.4.3 Communication Interfaces

- WebSocket for real-time updates

- HTTPS for secure communication

## 4.5 Data Requirements

### 4.5.1 Data Types

- Scenario and inject data shall be stored in JSON (JavaScript Object Notation) or a similar format suitable for a JavaScript-based application.

- No personal or sensitive information about the trainee shall be stored beyond basic identifiers (e.g., name, initials).

- System state shall persist long enough to support reconnections during an active scenario.

- Data shall be accessible to both the administrator and trainees in real time.

### 4.5.2 Data Flow

- Injects shall flow from the server to all connected clients simultaneously.

- Trainee decisions shall be sent to the server and reflected in the administrator dashboard.

- Scenario state updates shall be broadcast to all users without delay.

- Administrator actions (e.g., start, pause, escalate) shall update the system state immediately.

## 4.6 Use Case

| Use Case | Actor | Precondition | Includes/Extends |
| --- | --- | --- | --- |
| UC1: Create Session | Administrator | Email is entered | - |
| UC2: Start Scenario | Administrator | Scenario is selected | Includes – UC3 |
| UC3: Load Scenario Data | Administrator | Scenario files can be accessed | - |
| UC4: Trigger Escalation | Administrator | Scenario is running | Extends – UC2 |
| UC5: Join Session | Trainee | Valid session is online | Extends – UC1 |
| UC6: Receive Inject | Trainee | Scenario is running | - |
| UC7: Submit Decision | Trainee | Inject requires a decision | Includes: UC6 |
| UC8: View Feedback | Trainee | Decision has been entered | Extends – UC7 |
| UC9: Edit Scenario Files | Developer | Developer has access to files | - |
| UC10: Validate Structure | Developer | Scenario file has been edited | Includes – UC9 |
| UC11: Deploy Updates | Developer | Scenario validation is accurate | Extends – UC10 |

# 5.0 Significance of the Project

## 5.1 Importance to Stakeholders

The Simulated Incident Response Environment (SIRE) application provides a practical way for organizations to strengthen their emergency preparedness. Stakeholders such as instructors, safety coordinators, employers, and trainees benefit from a training tool that removes the cost and safety concerns with traditional drills.

## 5.2 Value and Impact

The project aims to deliver value by offering a realistic and repeatable method for practicing emergency decision-making. It improves training accessibility for organizations that cannot conduct frequent physical drills and creates a controlled environment where mistakes become learning opportunities. The system will also provide long-term impact by establishing a prototype that can potentially be expanded with additional scenarios and more complex training modules.

# 6.0 Gantt Chart

## 6.1 Table Overview

| WBS | Activity | Duration | Start | End | Depends On | Owner(s) | Milestone |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.0 | Team Formation | 7 days | Jan 5 | Jan 11 | - | Kael Payette | Yes |
| 1.1 | Assign roles and responsibilities | 2 days | Jan 5 | Jan 6 | 1.0 | Kael Payette | No |
| 1.2 | Establish communication channels | 2 days | Jan 7 | Jan 8 | 1.1 | Kael Payette | No |
| 1.3 | Set up workflow and collaboration standards | 3 days | Jan 9 | Jan 11 | 1.2 | Kael Payette | No |
| 2.0 | Project Proposal & GitHub Repository | 7 days | Jan 12 | Jan 18 | 1.0 | Kael | Yes |
| 2.1 | Draft project proposal | 3 days | Jan 12 | Jan 14 | 2.0 | Kael | No |
| 2.2 | Create GitHub repository | 1 day | Jan 15 | Jan 15 | 2.1 | Kael | No |
| 2.3 | Set up branching and versioning standards | 3 days | Jan 16 | Jan 18 | 2.2 | Kael | No |
| 3.0 | Team Charter, Project Charter & Initial Documents | 7 days | Jan 19 | Jan 25 | 2.0 | All Members | Yes |
| 3.1 | Team Charter drafting | 3 days | Jan 19 | Jan 21 | 3.0 | Kael | No |
| 3.2 | Project Charter drafting | 3 days | Jan 22 | Jan 24 | 3.1 | Kael, Leon | No |
| 3.3 | Review and revisions | 1 day | Jan 25 | Jan 25 | 3.2 | All Members | No |
| 4.0 | Kick-Off Meeting, Analysis, WBS, Activity Diagram & Gantt Chart | 7 days | Jan 26 | Feb 1 | 3.0 | Kael, Leon | Yes |
| 4.1 | Kick-off meeting | 1 day | Jan 26 | Jan 26 | 4.0 | All Members | No |
| 4.2 | Requirements analysis | 2 days | Jan 27 | Jan 28 | 4.1 | All Members | No |
| 4.3 | WBS creation | 2 days | Jan 29 | Jan 30 | 4.2 | Kael | No |
| 4.4 | Activity diagram & Gantt chart | 2 days | Jan 31 | Feb 1 | 4.3 | Leon | No |
| 5.0 | DB Design, UI Design, Scenario Research & Scripting | 7 days | Feb 2 | Feb 8 | 4.0 | Leon, John | No |
| 5.1 | Database schema design (Node.js + free-tier hosting) | 2 days | Feb 2 | Feb 3 | 5.0 | Leon | No |
| 5.2 | UI wireframes (React layouts) | 2 days | Feb 4 | Feb 5 | 5.1 | Leon | No |
| 5.3 | Scenario research | 2 days | Feb 6 | Feb 7 | 5.2 | John | No |
| 5.4 | Scenario script drafting | 1 day | Feb 8 | Feb 8 | 5.3 | John | No |
| 6.0 | Backend & Frontend Implementation – Scenario 1 | 7 days | Feb 9 | Feb 15 | 5.0 | Tom, Leon | No |
| 6.1 | Backend setup (Node.js, Express) | 2 days | Feb 9 | Feb 10 | 6.0 | Tom | No |
| 6.2 | WebSocket engine (Socket.IO) | 2 days | Feb 11 | Feb 12 | 6.1 | Tom | No |
| 6.3 | Frontend components (React) | 2 days | Feb 13 | Feb 14 | 6.2 | Leon | No |
| 6.4 | Session-based access (Admin/Trainee) | 1 day | Feb 15 | Feb 15 | 6.3 | Tom, Leon | No |
| 7.0 | Testing & Changes – Scenario 1 | 7 days | Feb 16 | Feb 22 | 6.0 | John | No |
| 7.1 | Script validation | 2 days | Feb 16 | Feb 17 | 7.0 | John | No |
| 7.2 | Functional testing | 3 days | Feb 18 | Feb 20 | 7.1 | John | No |
| 7.3 | Fixes and refinements | 2 days | Feb 21 | Feb 22 | 7.2 | Tom, Leon | No |
| 8.0 | Backend & Frontend Implementation – Scenario 2 | 7 days | Feb 23 | Mar 1 | 7.0 | Tom, Leon | No |
| 8.1 | Backend logic | 3 days | Feb 23 | Feb 25 | 8.0 | Tom | No |
| 8.2 | Frontend UI | 3 days | Feb 26 | Feb 28 | 8.1 | Leon | No |
| 8.3 | Real-time sync integration | 1 day | Mar 1 | Mar 1 | 8.2 | Tom, Leon | No |
| 9.0 | Testing & Changes – Scenario 2 | 7 days | Mar 2 | Mar 8 | 8.0 | John | No |
| 10.0 | Backend & Frontend Implementation – Scenario 3 | 7 days | Mar 9 | Mar 15 | 9.0 | Tom, Leon | No |
| 11.0 | Testing & Changes – Scenario 3 | 7 days | Mar 16 | Mar 22 | 10.0 | John | No |
| 12.0 | Backend & Frontend Implementation – Scenario 4 | 7 days | Mar 23 | Mar 29 | 11.0 | Tom, Leon | No |
| 13.0 | Testing & Changes – Scenario 4 | 7 days | Mar 30 | Apr 5 | 12.0 | John | No |
| 14.0 | Final Testing & Project Summarization | 7 days | Apr 6 | Apr 12 | 13.0 | Kael, John | Yes |
| 14.1 | Full system QA | 3 days | Apr 6 | Apr 8 | 14.0 | John | No |
| 14.2 | Documentation package | 3 days | Apr 9 | Apr 11 | 14.1 | Kael | No |
| 14.3 | Deployment verification (free-tier hosting) | 1 day | Apr 12 | Apr 12 | 14.2 | Tom, Leon | No |
| 15.0 | Final Presentation & Project Closure | 3 days | Apr 13 | Apr 15 | 14.0 | Kael, Leon | Yes |
| 15.1 | Presentation preparation | 2 days | Apr 13 | Apr 14 | 15.0 | Kael, Leon | No |
| 15.2 | Final demo | 1 day | Apr 15 | Apr 15 | 15.1 | All Members | No |

## 6.2 Diagram Overview

Figure 1: Created with the help of Draw.io and Mermaid

# 7.0 Kickoff Meeting Documentation

To be added once Nibble conducts the Kickoff Meeting …

## 7.1 Meeting Details

To be added…

## 7.2 Agenda

To be added…

## 7.3 Decisions Made

To be added…

## 7.4 Assigned Tasks

To be added…

## 7.5 Next Steps

To be added…

# 8.0 References

- Asana. (2022a, February 18). Team Charter Template: A Roadmap for Team Success • Asana. Asana. https://asana.com/resources/team-charter-template

- Asana. (2022b, May 6). How to Write a Software Requirement Document (With Template) • Asana. Asana. https://asana.com/resources/software-requirement-document-template

- Atlassian. (2024). Jira. Atlassian. https://www.atlassian.com/software/jira

- Draw.io. (2024). Diagram Software and Flowchart Maker. Www.drawio.com. https://www.drawio.com/

- Drumond, C. (2024). What is scrum and how to get started. Atlassian. https://www.atlassian.com/agile/scrum

- GeeksforGeeks. (2024, January 2). What is Gantt Chart in Project Management? GeeksforGeeks. https://www.geeksforgeeks.org/business-studies/what-is-gantt-chart-in-project-management/

- GitHub Contributors. (2025). GitHub. GitHub. https://github.com/

- Grammarly. (2025). Grammarly. Grammarly.com. https://app.grammarly.com/

- Mermaid Contributors. (2025). Mermaid | Diagramming and charting tool. Mermaid.js.org. https://mermaid.js.org/

- Microsoft. (2024). Response to the prompt “How to refine the documentation structure for a project interim report?” [Large language model AI assistant]. https://copilot.microsoft.com

- Raeburn, A. (2025, February 7). Work Breakdown Structure (WBS): What Is It and How Do You Use It? • Asana. Asana. https://asana.com/resources/work-breakdown-structure

# Appendix A

## GitHub Repository Information

### Repository Structure

A GitHub repository titled “sire-simulator” was created and set up with a .gitignore file.

The GitHub page will be used to keep track of all project components:

- backend – Supports backend development and versioning.

- frontend – Supports frontend development and versioning.

- docs – Stores all non-code project resources for the project.

- scenarios – Provides a dedicated space for scenario design and planning.

- test – Facilitates test case development and automated testing workflows.

The GitHub repo is split into 2 branches:

- main – The stable branch containing finalized/working code. Only approved commits and merges are permitted.

- dev – The integration branch where all feature branches merge first. Serves as the active development branch.

Created per task by using this format: Feature/<developer>/<feature-name>

Examples:

- feature/tom/socket-engine

- feature/leon/admin-dashboard

- feature/john/scenario-fire

- feature/kael/documentation

### Commit Standards

Good commit:

✔ “Added timed escalation scheduler for scenarios.”

Bad commit:

✘ “added more”